WORK BREAKDOWN DOCUMENT

Problem Statement #49 – Webhook Ingestion & Retry Mechanism Hub

| Student Name | Neeraj R Gowda |
| --- | --- |
| SRN | PES1UG24CS295 |
| Project | Webhook Ingestion & Retry Mechanism Hub |

# 1. Project Objective

Build a resilient webhook gateway that receives third-party webhook events, records the webhook payloads, forwards them to internal services, retries failed deliveries, and handles undelivered events using a dead-letter queue.

# 2. Work Breakdown

| WBS ID | Task | Activities | Deliverable | Priority |
| --- | --- | --- | --- | --- |
| 1.0 | Requirements Analysis | Study Problem Statement #49; identify stakeholders, functional requirements and non-functional requirements. | Requirements table and SRS | High |
| 2.0 | System Design | Identify system boundary, actors, use cases, webhook flow, retry handling and dead-letter processing. | UML Use-Case Diagram and design notes | High |
| 3.0 | Webhook Ingestion | Receive incoming third-party webhook events and validate/request-process the incoming data. | Webhook ingestion functionality | High |
| 4.0 | Payload Logging | Record incoming webhook payloads for tracking and processing. | Payload logging functionality | High |
| 5.0 | Webhook Forwarding | Forward accepted webhook payloads to the required internal service or target endpoint. | Forwarding functionality | High |
| 6.0 | Retry Mechanism | Detect failed deliveries and retry them using exponential backoff such as 1s, 2s, 4s and 8s. | Retry handling functionality | High |
| 7.0 | Dead-Letter Handling | Move events that cannot be delivered after retry attempts to a dead-letter queue for later handling. | Dead-letter queue functionality | High |
| 8.0 | Monitoring | Monitor delivery status and provide a way to view delivery information. | Monitoring/view-delivery functionality | Medium |
| 9.0 | Testing | Test successful delivery, failed delivery, retries, logging and dead-letter handling. | Test results and evidence | High |
| 10.0 | Documentation | Prepare SRS, Work Breakdown, UML Use-Case Diagram, Use-Case Flow and GitHub documentation. | Complete Lab 1 documentation | High |

# 3. Task Sequence

Analyze the problem statement and identify requirements.

Prepare the requirements table and SRS.

Identify actors and use cases.

Create the UML Use-Case Diagram.

Prepare the Use-Case Flow Document.

Implement or describe webhook ingestion and payload logging.

Implement or describe forwarding and retry handling.

Handle failed events using the dead-letter queue.

Test the main and alternate flows.

Collect evidence and organize all documents in the GitHub repository.

# 4. Expected Deliverables

SRS document

Work Breakdown document

Requirements table

UML Use-Case Diagram

Use-Case Flow Document

GitHub Copilot evidence

README documentation

# 5. Completion Criteria

The work is considered complete when the required requirements, design, use-case, documentation and supporting evidence are prepared and uploaded to the appropriate folders in the GitHub repository.